## Slide 1: Financial Principles and Project Cost Management
Earned value analysis

## Slide 2: Earned Value Analysis
Earned value analysis is a tool use to perform variance analysis based on percentage of completion for planned expenditures.
This form of value analysis is particularly useful for project management.

## Slide 3: Budget Example

## Slide 4: Budget vs. Actual Results

## Slide 5: Budget vs. Actual Results
I have not completed the project, so it is reasonable to expect that total expenditures are less than budgeted expenditures. A more helpful analysis would be to evaluate expenditures based on percentage of completion; this concept is earned value analysis.

## Slide 6: Activity Variances
Based on the percentage of completion for each task, I can calculate an “earned value” budget.

## Slide 7: Spending Variances
I can then compare the “earned value” budget to actual expenditures to identify areas for investigation.