## Slide 1: Project Management Fundamentals
Project setup

## Slide 2: Project Setup
Project governance
Project launch
Risk management

## Slide 3: Project Governance
Accountability
  Organizational commitment and accountability
  Project advocates
  Support network for project manager
Authority
  Identify decision making authority of project manager
  Identify other decision makers
  Identify procedures to terminate project

## Slide 4: Project Board/Project Sponsor
Includes diverse stakeholders (project board)
Ensures organizational commitment and accountability
Provides support/advice for project manager
Makes decisions beyond project manager’s tolerances
Monitors ongoing viability of the project

## Slide 5: Launching the Project: Project Charter
Purpose and deliverables
High-level project estimates: activities/schedule/budget
Tolerances (tied to estimates) and change control
Project risks
Assumptions and constraints

## Slide 6: Launching the Project: Communication
Formally acknowledge the project launch
Introduce stakeholders to project
Ensure stakeholder understanding

## Slide 7: Project Risk
What could go wrong?
Local conflict
Scope creep
Financial issues
Staff shortages

## Slide 8: Risk Management
Risk identification
Risk assessment
  Probability
  Impact
Risk response planning: avoid/transfer/reduce/accept
Risk monitoring and control

## Slide 9: Risk Management Tools
Red flag list
  For small projects
  Brainstorm to identify risks; review/update
Risk register
  Identify risks
  Prioritize by probability/impact
  Identify risk response for priority risks