## Slide 1: Project Management Fundamentals
Project planning

## Slide 2: Project Planning
Scope management
Time management
Finance management

## Slide 3: Scope Management
Product scope
  Description of products and services to be delivered
  Customer-oriented
Project scope
  Description of work to be completed
  Provider-oriented

## Slide 4: Work Breakdown Structure
A hierarchical list of “work packages” and tasks
Benefits
  Guidance for sequencing
  Basis for accurate resource usage estimates
  Identification of required services
  Clarification of work hierarchy and interfaces
  Help with delegation of tasks

## Slide 5: Work Breakdown Structure Tasks
Work tasks directly related to project
Indirect work tasks
  Planning and control
  Stakeholder training
  Communications and reporting
  Procurement
  End of project transition

## Slide 6: Work Breakdown Structure Example
Source: PMD Pro Guide

## Slide 7: Time Management: Schedule Planning
Activity definition
Activity sequencing
Activity resource estimation
Activity duration estimation
Schedule development

## Slide 8: Resource and Duration Estimation
Network diagram
Critical path
Gantt chart

## Slide 9: Network Diagram with Critical Path
Source: PMD Pro Guide

## Slide 10: Finance Management: Budgeting
Comprehensive
  Direct costs
  Indirect costs
  Shared services
Detailed
  Based on specific activities
  Structured in “drill-down” format

## Slide 11: Budget Structure
Top-down estimates: start with total project cost
Bottom-up estimates: start from task costs
Parametric estimates: based on statistics and data

## Slide 12: Bottom-up Budget Example