Project Management Fundamentals
Lecture Five Exercises

Continue with the project management project you selected from the scenarios below:

- Malaria eradication in Togo

- Reintegration program for ex-militants in Colombia

- Financial literacy program for the poor in Bangladesh

- Microentrepreneurship program in India

- Job placement program for professional Syrian refugees relocating to Canada

Based on your ideas regarding the project, complete the following activities:

- Describe two issues that might occur during the project which could be resolved on site.

- Identify two issues that might occur which would require your attention as the project manager.  Create an issue log include a description of the issue and who the issue should be assigned to for resolution.

- Write job descriptions for three project staff you will need to hire for your project.

- Create an organization chart for a six-member project management team, using your judgment to determine team member roles and reporting relationships.

- Outline a half-day training program which would be appropriate for your team.

- Write a status report describing your project halfway to completion.

- Create a RACI matrix for two field tasks and one administrative task relating to your project.

- Identify a product you will need to purchase (building materials, inventory, computers, etc.) and list four criteria (one should be price) you will evaluate in your evaluation of supplier proposals.

- Select two categories of controls from the internal controls checklist and provide information to address the questions asked in each category.