## Slide 1: Project Management Fundamentals
Project monitoring, Evaluation and ControL

## Slide 2: Project Monitoring, Evaluation and Control
Progress monitoring: activities and outputs
Project evaluation: outcomes and goals
Project control: variances between plan and implementation

## Slide 3: Project Monitoring and Evaluation Plan
Use logical framework matrix as starting point
Evaluation of indicators
  Information needed for evaluation
  Source of data and collection method
  Responsibility and frequency of data collection
  Users of information

## Slide 4: Monitoring and Evaluation Plan

## Slide 5: Data Collection for Monitoring and Evaluation
Qualitative: depth of interaction
  Focus groups/interviews
  Observation
Quantitative: breadth of intervention
  Standardized questionnaires
  Specialized questionnaires
Cost-benefit analysis: the data needs to be useful for the decision making process

## Slide 6: Elements of Monitoring System
Indicators
Schedule and budget
Staff/partners
Data cycle: collection/review/summary/analysis/feedback
Data management
Link to organization program/portfolio

## Slide 7: Project Evaluation
It is the responsibility of the project to achieve its outcomes; however, it is not its responsibility to achieve the goals.
Outcomes are progress towards achieving the goals.

## Slide 8: Project Evaluation: Final Evaluation
Mandated by donor or organization
Specialized teams collect and analyze data
Evaluation questions
  Did the project accomplish the desired outcomes?
  Was the project relevant, effective, and efficient?
  Are the project operations and impact sustainable?
  Are the logical framework assumptions valid?

## Slide 9: Project Evaluation: Mid-term Evaluation
Similar structure to final evaluation
Opportunity to improve efficiency and impact during project

## Slide 10: Project Evaluation: Sustainable Impact Evaluation
Evaluate project impact at defined period after project completion
Evaluates extent of outcomes realized through participant ownership

## Slide 11: Project Control
Project change
Project tolerance: based on charter
  Cost/scope/risk/quality/outcomes/time
  Under (results)/over (resources)
Change request process

## Slide 12: Change Request Process
Assess impact on plan: schedule/resources/costs/quality
Consult with stakeholders
Guarantee resources to allow change: time/materials/money/HR
Communicate revised project plan