## Slide 1: Project Management Fundamentals
End of Project transition

## Slide 2: End of Project Transition Scenarios
Termination
Extension
Redesign
Expansion

## Slide 3: End of Project Transition Components
Planning from the beginning
Partnerships
Capacity building
Resources
Staggered phase-out
Evolving roles and responsibilities

## Slide 4: Stakeholder Meeting
Verify that scope has been accomplished
Verify that deliverables have been accepted
Ensure that stakeholders are satisfied
  Technical aspects
  Overall outcomes

## Slide 5: Administration, Financial and Contractual Closure
Administrative closure: personnel/assets/reports
Financial closure: donations/receivables/payables
Contractual closure
  Suppliers/contractors/implementing organization
  Donor acceptance of deliverables

## Slide 6: Capture Lessons Learned
Create organization “best practices”
Disseminate learning throughout NGO sector
  Evaluation reports
  Databases

## Slide 7: After Action Review
What did we set out to do?
What did we achieve?
What went really well?
What could have gone better?
What can we learn from this project?

## Slide 8: Celebrate
Recognize team members
Recognize stakeholders
Express appreciation to key individuals and groups