Project Management Fundamentals
Final Exam Review

Lecture 1

Constraints (3); list all three, describe one

Development factors (6, given); describe the factor of “complex relationships”

Principles (5, given); describe the principle of “iterative”

Lecture 2

Community needs (4, given); provide “comparative needs” assessment to assess transparency in business environment in Ghana

Secondary vs. primary data: describe each

Qualitative vs. quantitative data; describe each

Intervention logic (4 levels, given, 3 categories, given)

“If we provide training, then the trainees will get jobs.”; what is the missing level?
If ____________, then ______________.

“We have informed the community of the importance of girls’ education, and now the rate of girls’ education will increase from 40% to 80%.”  What is the assumption?
If ____________, then ______________.

Lecture 3

Risk register; classify, prioritize, and address the risks of 1) a trainer is probably going to be unavailable for one week, and we can reschedule the training with no major issues, and 2) there is a significant political dispute in the country that is probably going to result in a change in the ministry of education, and this change will terminate our project

Lecture 4

Work breakdown structure; create a WBS for the work package “purchase supplies”

Budgeting; create a budget for “field interviews (10 questions) with one interviewer for 20 interviewees in town 200 miles from organization office”

Lecture 5

Issue resolution: on site or project manager (issue/assigned/status/resolution with dates)

Your project relating to political reform in Gambia has been delayed because your local staff are against the newly elected president and refuse to perform any work duties; create an issue log and identify the issue resolution.

Lecture 6

RACI matrix: responsible/accountable/consulted/informed

Create a RACI matrix for the activity “coordinate weekly visits for six nurses at local health clinics to provide basic medical services.”

Lecture 7

Monitoring and evaluation plan: indicator/data source/method (qualitative or quantitative)/frequency

Create an M&E plan for the activity “monitoring activity relating to weekly visits to local health clinics to provide basic medical services.”

Final evaluation: outcomes/relevant-effective-efficient/sustainability/assumptions

Evaluate the following scenario:  Our initial plan was to train 50 professionals in public financial management; we trained 10 people in audit procedures, 2 of them passed the assessment exam, and the actual spend for the project was $80,000 vs. the budget of $45,000; at the end of the project, there is no “champion” in the local community to continue the training program

Lecture 8

Staggered phase-out

Proposed a two-stage phase-out for an education project designed to train primary school teachers and parents how to integrate education into family activities.

After action review: plan/actual/well/improvement/learn

Complete an after action review for the following scenario (repeat):  Our initial plan was to train 50 professionals in public financial management; we trained 10 people in audit procedures, 2 of them passed the assessment exam, and the actual spend for the project was $80,000 vs. the budget of $45,000; at the end of the project, there is no “champion” in the local community to continue the training program